User Acceptance Testing (UAT) Template

| Date | 07/03/2026 |
| --- | --- |
| Team ID | SWTID-2026-6317 |
| Project Name | Product Inventory Management |
| Maximum Marks |  |

## Project Overview

| Field | Details |
| --- | --- |
| Project Name | Product Inventory Management System (Backend) |
| Description | A Node.js and Express.js backend that provides secure REST APIs for product inventory management using JWT authentication. |
| Version | v1.0 |
| Testing Period | March 5, 2026 – March 10, 2026 |

## Testing Scope

### Features to be Tested

- User Registration API

- User Login API with JWT

- Authentication Middleware

- Product CRUD APIs

- Search/Filter API

- MongoDB Database Integration

- Error Handling & API Validation

### User Requirements to be Tested

- User can register successfully

- User receives JWT token after login

- Only authenticated users access product APIs

- Users manage only their own products

- API returns proper error messages for invalid requests

Test Cases

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001. | Register user | Send POST /register with valid data. | User created successfully. | Success. | Pass |
| TC-002 | Login API | Send POST /login with credentials. | JWT token returned | Token generated. | pass |
| TC-003 | Protected Route Access | Call /products without token. | 401 Unauthorized error | Access denied | pass |
| TC-004 | Create Product API | POST /products with token | Product saved in DB | Product created. | pass |
| TC-005 | Update Product API | PUT /products/:id with token. | Product updated | Updated successfully | pass |
| TC-006 | Delete Product API | Delete Product | DELETE /products/:id with token. | Product deleted | pass |

Bug Tracking

| Bug ID | Bug Description | Steps to Reproduce | Severity | Status | Additional Feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Unauthorized access without token | Call protected route without JWT | High | Open | Fix middleware validation |
| BG-002 | Product update fails with invalid ID | Send incorrect product ID | Medium | In Progress | Add ID validation |
| BG-003 | API response delay during large data fetch | Fetch many products | Low | Open | Optimize DB query. |

Sign-off

Tester Name: Bhavana
Date: 07/03/2026
Signature:

Notes

- Ensure testing covers both positive & negative cases

- Bug tracking should include severity levels & reproduction steps

- Final sign-off required before deployment